Teradata Welcome Letter:

SQLE 17.xx Major Upgrade

Teradata Vantage

Introduction:

Note:  This is for IntelliFlex, IntelliBase, 6700, 6800, 6750, 6700, 2850, 2800,680 Hardware Platforms.

The purpose of this document is to introduce the Teradata customers and Teradata associates to the SQLE 17.xx Major Upgrade Procedure on hardware platforms. The roles and responsibilities are defined herein for the Planning, Preparation, Implementation and Post-Implementation stages of a Teradata Major Upgrade Change Request operation.

Teradata Vantage™ - Advanced SQL Engine Release Definition

Release 17.00, 17.05 B035-1725-170K

Release 17.10 B035-1725-171K

Teradata Vantage™ - Analytics Database Release Definition

Release 17.20 B035-1725-172K

Table of Contents

I.	PLANNING	4

Create Change Request	4

FTP/SFTP Access	4

Login Credentials	4

DBScontrol Settings.	4

Software Media	4

II.	Major Upgrade Requirements	4

Operating System (OS)	4

Teradata Database (SQLE)	4

Teradata Managed Servers (TMS)	5

Teradata Backup Archive Restore (BAR)	5

Teradata Enterprise Services Architecture (TESA)	5

Field Retrofit Order (FRO)	5

Vantage Analytics Library (VAL) installed starting at SQLE 17.10	5

Bring Your Own Model (BYOM) installed starting at SQLE 17.20	6

Teradata-API Request installed starting at SQLE 17.20…………………………………………………………………….6

III.  PRE-UPGRADE REQUIREMENTS	6

Customer Responsibilities: See Addendum for Details	6

Teradata Responsibilities:	7

IV.	UPGRADE – ACTUAL UPGRADE WINDOW	8

Teradata Responsibilities	8

V.	POST UPGRADE ACTIVITIES	8

Teradata Responsibilities	8

Customer Responsibilities: See Addendum for Details	9

VI.	PERFORM DATABASE BACKUP	9

Customer Responsibilities	9

VII.	ADDENDUM - TASK ADDITIONAL DETAILS	10

PRE- UPGRADE PROCEDURE DETAILS/RECOMMENDATIONS	10

Checktable and Scandisk	10

Checktable Pending Ops	10

Is StartupString feature enabled	11

Reduce/remove excess log tables	11

Viewpoint – Be sure to disable data collection	11

Starting with 17.10 VAL(Vantage Analytics Library) is installed	11

Starting with 17.20 BYOM(Bring Your Own Model) is installed	12

Starting with 17.20 Teradata-API Request is installed	12

POST-UPGRADE PROCEDURE DETAILS/RECOMMENDATIONS	13

Run post upgrade benchmarks	13

Viewpoint – Validate Viewpoint	13

Run a full system backup for the new TD release level.	13

Teradata Stored Procedures (TDSP) 	13

UDF and UDT Errors	14

Run Cleanup	14

# PLANNING

Create Change Request - Create the Teradata Major Upgrade Change Request (CR) and all other ancillary Change Requests required 60 – 90 days in advance. (See Section II for more details.)

FTP/SFTP Access - Customer must provide ftp/sftp access or transfer packages securely from Teradata anonymous patch server to the customer system.

Login Credentials – Customer will make available in Secure Vault, all necessary credentials needed to complete upgrade. (Note: If dbc password is not provided, the Customer is responsible for running scripts and providing outputs to Teradata.).

DBScontrol Settings - NOTE: Major/Minor upgrades do not change existing DBSControl values. Any new DBSControl values for the target release will be kept at default.

Software Media – All necessary software media must be licensed, ordered and available.

# Major Upgrade Requirements

Several Change Requests may be required and completed typically two weeks prior to the SQLE 17.xx Major Upgrade change request. The number and type are configuration dependent.  TESA, TMS, FRO, BAR and OS change requests are commonly required

Global Change Control (GCC) must review and discuss with the customer the “Compatibility Matrix for Teradata Platforms”  KB0027406: Teradata Systems Roadmap and Compatibility Matrix for Teradata Platforms

### Operating System (OS)

OS must be at SLES11 SP3

If needed, open a change request to upgrade the OS to SLES11 SP3

One week minimum is required between OS and Major Upgrade

### Teradata Database (SQLE)

Teradata Database must be at a minimum SQLE 16.xx

If needed, open a change request to upgrade the SQLE to 16.20.53.07.

TTU recommended to match SQLE version

TD17.05 – TTU16.10 Minimum

TD17.10 – TTU16.20 Minimum

TD17.20 – TTU17.00 Minimum

### Teradata Managed Servers (TMS)

Viewpoint must be at a minimum Viewpoint 17.10

If needed, open a change request to upgrade to latest Viewpoint

Upgrading Viewpoint requires ALL TMS applications to be upgraded to a compatible version.

Unity Data Mover must be compatible with SQLE version

If needed, open a change request to upgrade to latest Data Mover

TD17.05 requires DM17.05 or later

TD17.10 requires DM17.10 or later

TD17.20 requires DM17.12 or later

Unity Ecosystem Manager must be at a minimum ESM 16.20.34

If needed, open a change request to upgrade to latest Ecosystem Manager

Business Continuity Manager must be at a minimum BCM 1.01

If needed, open a change request to upgrade to latest BCM

Unity Director/Loader must be at a minimum UDL 17.00

If needed, open a change request to upgrade to latest UDL

### Teradata Backup Archive Restore (BAR)

DSA/DSE must be compatible with SQLE version

If needed, open a change request to upgrade DSE

TD17.05 requires DSE17.05 or later

TD17.10 requires DSE17.10 or later

Recommend NBU 8.1 or later

TD17.20 requires DSE17.20 or later

Recommend NBU 8.1 or later

### Teradata Enterprise Services Architecture (TESA)

TESA must be at a minimum TESA 18.00

If needed, open a change request to upgrade CMIC and SWS

CMIC 12.07.04.00 or later

Recommend CMIC 14 (TESA 19.00)

SWS upgraded with latest certified list

### Field Retrofit Order (FRO)

Recommend all FROs are current

One week minimum is recommended between FRO and Major Upgrade

### Vantage Analytics Library (VAL) installed starting at SQLE 17.10

NOTE: there is no outage to upgrade/install VAL

DBC password is required for installation of VAL

### Bring Your Own Model (BYOM) installed starting at SQLE 17.20

NOTE: there is no outage to upgrade/install BYOM

DBC password is required for installation of BYOM

### Teradata-API Request installed starting at SQLE 17.20

NOTE: there is no outage to upgrade/install API Request

DBC password is required for installation of API

See Addendum section for steps on creating VAL, BYOM and API Database and user

# III.  PRE-UPGRADE REQUIREMENTS

## Customer Responsibilities: See Addendum for Details

Major Upgrade Requirements – Confirm any additional Change Request are opened

Software Media – Confirm all required software/media has been ordered, i.e. TD-Base Software, SLES OS, DSE/NBU etc.

TTU Client  – Confirm TTU software is installed and tested on all platforms, including BAR solution

3rd Party Media – Confirm all 3rd party application software is compatible (e.g. Informatica, Micro-Strategy)

Backups – Confirm a recent Teradata database backup, system disk backup and TDWM are available

Checktable/Scandisk – Recommended to run an offline checktable on dbc to check data dictionary prior to maintenance window

Run Scandisk and checktable level 1 on users.  Confirm that they completed successfully.  Open a case if failures are noted.

Run checktable level 3 on dbc – run offline to leverage the data dictionary check prior to maintenance window.

(Optional) Run checktable pending ops prior to system handover to Teradata – Clear-up any pending operations (Multiload & Fastload or pending restores)

Is StartupString feature enabled for user DBC, the feature must be deactivated prior to the upgrade, or it will cause an error in the conversion scripts.

Reduce/remove excess log tables

Provide dbc access –  Change dbc access to default (dbc) prior to system handover Teradata

Do not revoke dbc\sysdba – or GSO will have to be engaged to re-grant.

Disable all processes prior to system handover to Teradata – Viewpoint, scheduled backups and active cron jobs

Provide site-specific escalation procedures to be included in the change request

## Teradata Responsibilities:

Pre-Upgrade Requirements – Confirm all upgrade requirements are met

Confirm customer is aware of and addressed all tasks and exceptions above

Confirm SE/Acct Team has provided SPA output – Next generation replacement of previous “Archie”.

Install latest TDPUT and run upgrade audit scripts – teradata-gsctools, PUTTools, teradata-vmf, teradata-system-change

Run TD17.xx.xx.xx prep and estimator scripts and provide output to customer – no less than two weeks prior to maintenance window

Outputs include, but not limited to;

reservedwords.rpt

reservedwords_tpt.rpt

dbql.rpt

Confirm Customer is aware Dictionary Statistics are not migrated as a part of the database major upgrade or migration. Provide KB0026099

Confirm RSG VPROC are configured.  Systems that use a DSA BAR solution are required to have an RSG VPROC configured on each node

Review TMS & BAR to ensure minimum version levels have been met – open additional change requests and update timeline/dates if needed

Request permission to disable Access Logging during upgrade – Access logging, if enabled, will have an impact on upgrade performance, especially during DIP script processing.  It could cause space issues in dbc database.

System Health Status – Open a case to resolve any outstanding system health issues

Confirm no hardware issues – Any failed nodes will need to be repaired and brought back into the configuration.  Upgrade cannot proceed with a node out of the configuration.

Confirm no node space issues – Provide customer with information regarding any space issues

Submit Change Request – No less than one week prior to maintenance window

Verify archives (database backups) are completed

Verify no other processes are running that access the database, disable as needed – Viewpoint, backup jobs, active cron jobs etc.

Confirm with customer a complete status email distribution list is provided and confirm frequency of updates.

# UPGRADE – ACTUAL UPGRADE WINDOW

## Teradata Responsibilities - Teradata will perform the upgrade at this point, sending upgrade status communications to the provided distribution, at the cadence customer requested.

Install Packages to Alternate Boot Environment – Can occur 1 – 2 days prior to maintenance window.  No outage.

System handover to Teradata

1st Conversion, package install completes, node/s reboot – This is the start of the outage

2nd Conversion – DBS Conversion

Post Validations -  Checktable, VAL/BYOM upgrade/install, system health checks – This is the end of the outage

System handover to Customer

# POST UPGRADE ACTIVITIES

## Teradata Responsibilities

Run checktable on dbc only

Channel device firmware if present, must be upgraded to latest version, if not current.

RAID Web Console2 must updated on all Intel nodes, if applicable.

Install/Upgrade VAL and BYOM

Complete system validation

Chk_all

node.check

viewpoint validation (ruleset is activated, and all portlets are active)

Run asset baseline (ABL) to update CSI and confirm ABL uploads to TVI-Manager

Confirm TDWM is enabled, if it was enabled prior to the upgrade, and ensure the same settings exist.

Provide output of Stored Procedure and UDF logs for any manual recompiles required

## Customer Responsibilities: See Addendum for Details

Address all Stored Procedure and UDF issues for manual recompile

If PDCR is used, run PDCR Migration Stored Procedure to view previous version data.

KB0044909: After TDBMS Major Upgrade - View PDCR Data from the previous version

Test connectivity to the Viewpoint and validate that all portlets are active, and rulesets are activated if applicable

Test applications & run benchmark testing

# PERFORM DATABASE BACKUP

## Customer Responsibilities

Customer will schedule and perform a complete Teradata Database backup at the new release.

- ADDENDUM - TASK ADDITIONAL DETAILS

## PRE- UPGRADE PROCEDURE DETAILS/RECOMMENDATIONS

The following tasks will be the responsibility of the customer. Some tasks require queries and scripts to be run and the output provided back to GCC. If you do not have the required scripts or query to run, then contact the Teradata CS team.

Scandisk & checktable are required to be run on dbc & user tables.

Checktable and Scandisk must be run prior to implementation; it is recommended to run at least one week prior to implementation and during an off time as it may take cause performance depending on how you run ETL job and loads.

Run Scandisk:

Run scandisk and log output to /var/opt/teradata/scandisk.YYYYMMDD.log

bash -c "/usr/pde/bin/cnsrun  -force -utility ferret -commands '{scandisk} {Y} {quit}' -prompt 'Ferret.*==>|based upon this scope' -log /var/opt/teradata/scandisk-YYYYMMDD.log" &

Review scandisk output for errors.

Run Checktable on DBC only: Requires Logons Disabled to check Dictionary

Run checktable on dbc only logging output to /var/opt/teradata/checktable-preop-dbc-YYYYMMDD.log

bash -c "/usr/pde/bin/cnsrun -force -utility checktable -commands '{check dbc at level two with no error limit skiplocks priority=m error only;} {quit;}' -prompt '.*F7 for interactive help:$' -log /var/opt/teradata/checktable-preop-dbc-YYYYMMDD.log" &

Run Checktable on user tables only:

Run checktable on all user tables logging output to /var/opt/teradata/checktable-preop-users-YYYMMDD.log

bash -c "/usr/pde/bin/cnsrun -force -utility checktable -commands '{check all tables exclude dbc at level one with no error limit skiplocks priority=m error only;} {quit;}' -prompt '.*F7 for interactive help:$' -log /var/opt/teradata/checktable-preop-users-YYYYMMDD.log" &

Checktable Pending Operations is optional and is to be run prior to system handover to Teradata

Checktable Pending Ops run prior to upgrade; DBC must be disabled, and no users logged on before proceeding.

Warning: Database will hang if users are logged on while running checktable pending ops

Run Checktable PendingOps:

Run checktable pending ops logging output to

/var/opt/teradata/ctsd/checktable-pendingop-YYYYMMDD.log

bash -c "/usr/pde/bin/cnsrun -force -utility checktable -commands '{check all tables at level pendingop in parallel;} {quit;}' -prompt '.*F7 for interactive help:$' -log /var/opt/teradata/ctsd/checktable-pendingop-YYYYMMDD.log" &

Review the output from checktable runs. Look for any failed tables on DBC tables, User tables, and tables pending Fastload/Multiload. These tables must be cleared or dropped prior to system handover.

Is StartupString feature enabled for user DBC, the feature must be deactivated prior to the upgrade, or it will cause an error in the conversion scripts.

The following SQL must be executed as user DBC to check for StartupString:

sel StartupString from dbase where databasename = ‘dbc’

and StartupString is not null;

If the query returns a StartupString, attach a text file called dbc_StartupString.txt with the results of the query to the Change Request.

### Reduce/remove excess log tables

There have been situations where other DBC log tables with excessive rows have drastically increased conversion times. Since log table sizes vary and are dependent on customer usage, Teradata cannot accurately predetermine which tables will negatively affect the conversion. Therefore, it is recommended that the customer/DBA review DBC log files (log files under database 'dbc') be reviewed for row counts and if excessive, either delete rows or copy into another user table.   dbc.acclogtbl and dbc.eventlog must have all rows deleted prior to upgrade.

Viewpoint – Be sure to disable data collection prior to upgrade on any Viewpoint that monitors the Teradata system.

Logon to viewpoint url http://viewpoint\c or http://IP_address\c go to admin drop down on the top left side select teradata system locate the system in question and next to “system nickname” is a square box uncheck the box, select apply – this will stop the collection of data accessing your TPA nodes.

When the DBS is upgraded, rulesets in the “Working” column will not be compatible with the new version of Teradata.  These rulesets that are to be retained must be copied to the “Ready” column from the “Working” column prior to the upgrade.

### Starting with 17.10 VAL(Vantage Analytics Library) is installed

There is no outage to upgrade/install VAL.

Target VAL User and Database on SQL-E/database - User and database where the VAL components will be installed/loaded. If a VAL user and database have not been created, the customer/DBA should create these objects with the following perm space requirements:

VAL Libraries - minimum 5MB per AMP x total number of AMPs

Statistical Test data - minimum 92MB.

Tutorial Environment data - minimum 10MB

The VAL user is created via standard SQL syntax which can be executed via BTEQ or other SQL executable utilities.

The VAL user can be created under any other parent user or under user 'dbc'.

SQL syntax to create the VAL user (note this example uses 'dbc' as the parent database):

CREATE USER <new VALb user> FROM dbc AS PERM=<permspace in bytes>, PASSWORD = <new VAL user password>;

GRANT ALL ON <new VAL user> TO dbc WITH GRANT OPTION;

### Starting with 17.20 BYOM(Bring Your Own Model) is installed

There is no outage to upgrade/install BYOM.

The "mldb" user can be created as part of this installation, or created by the customer. The "mldb" user should not contain any existing objects and should be used EXCLUSIVELY for BYOM.

SQL syntax to create the default BYOM user:

CREATE USER mldb AS PERMANENT=50e6*(HASHAMP()+1), DEFAULT CHARACTER SET UNICODE

, PASSWORD=mldb;

GRANT CREATE FUNCTION ON mldb TO mldb;

GRANT CREATE EXTERNAL PROCEDURE ON mldb TO mldb;

GRANT EXECUTE PROCEDURE ON SQLJ.REMOVE_JAR TO mldb;

GRANT EXECUTE PROCEDURE ON SQLJ.INSTALL_JAR TO mldb;

GRANT DROP PROCEDURE ON mldb TO mldb;

GRANT DROP FUNCTION ON mldb TO mldb;

GRANT EXECUTE FUNCTION ON mldb TO mldb WITH GRANT OPTION;

### Starting with 17.20 Teradata-API Request(API) is installed

There is no outage to upgrade/install API.

A database user must be created solely for the installation of API Request and should NOT contain any existing database objects.

The recommended default userid is "tapidb".

SQL syntax to create the default API user with required access rights:

CREATE USER tapidb AS PERMANENT=1e6*(HASHAMP()+1), PASSWORD=tapipass;

GRANT ALL ON tapidb TO tapidb WITH GRANT OPTION;

GRANT ALL ON SYSUDTLIB TO tapidb WITH GRANT OPTION;

GRANT ALL ON SYSUIF TO tapidb WITH GRANT OPTION;

GRANT CREATE EXTERNAL PROCEDURE ON tapidb TO tapidb WITH GRANT OPTION;

GRANT CREATE EXTERNAL PROCEDURE ON tapidb TO tapidb;

GRANT ALL ON  tapidb TO tapidb;

GRANT EXECUTE FUNCTION ON "TD_SERVER_DB" TO tapidb;

GRANT CREATE AUTHORIZATION ON "TD_SERVER_DB" TO tapidb;

GRANT CREATE FUNCTION ON tapidb TO tapidb;

## POST-UPGRADE PROCEDURE DETAILS/RECOMMENDATIONS

Check to see if the grantstatsright.bteq script exists – If it exists, GCC will provide to customer before handing the system back over to customer.

# cd /var/opt/teradata/ upgradestats_16.xx.xx.xx

# ls -l grantstatsright.bteq

If the grantstatsright.bteq script exists, you must provide this script to the customer's DBA.  The STATISTICS access right must be granted before the customer can recollect statistics

### Run post upgrade benchmarks – Post Upgrade - ETL jobs, load jobs

### Viewpoint – Validate Viewpoint is up, and you can logon also validate active portlets, workloads and be sure your ruleset is “active.”

### Run a full system backup for the new TD release level.

### Teradata Stored Procedures (TDSP) The upgrade scripts would have identified and recompiled any - GCC will provide list to customer before handing the system back over to customer.

The file /var/log/spnorecomp.txt will contain a list of stored procedures that failed the recompile. Check /var/log/spconvlog.out for error messages and contact GSO if assistance is required. /var/log/sp_nospllist.txt file contains a list of the stored procedures that were not recompiled because they were originally created with the NOSPL option. Those procedures that failed the recompile or were not recompiled during the upgrade will have to be recompiled manually.

### UDF and UDT Errors - GCC will provide list to customer before handing the system back over to customer.

User Defined Functions (UDF) and User Defined Types (UDT) are identified and recompiled as part of the upgrade; however, there are some conditions when they do not recompile.

Check /var/log/udfalterlog.out for a list of UDFs that need to be recompiled and error messages. Contact GSO DBS team if assistance is required.

Check /var/log/udtalterlog.out for a list of UDTs that need to be recompiled and error messages. Contact the GSO DBS team if assistance is required.

Note: A "Warning 5607" message is a common, generic warning. These warnings can be ignored. See KB0028739 for details

### Run Cleanup

Cleanup any old release version on the system – This can be done by Teradata GCC at the end of the upgrade, by request. This can be run with database up and logons enabled, and *requires dbc access to run.